## Slide 1: Scrum-Agile Approach
By: Kevin Caballero

## Slide 2: Scrum Master
A Scrum Master’s responsibility revolves around helping everyone understand Scrum theories and practices within a scrum team and organization.
Responsibilities:
  Serving as a coach for the development team towards self-management and cross-functionality to deliver high-value deliverables after every increment.
  Removes any impediments within development, ensuring scrum events are planned and take place only in the allotted timebox.
  Provides effective backlog management, empirical planning, and facilitates collaboration with a product’s clients or shareholders.
  Communication values solely focusing on creating a positive and productive environment for the team.

## Slide 3: Product Owner
Accountable for maximizing the value for a product from the work delivered by the Scrum team. Primarily managing a product’s backlog based on its requirements listing the highest priority of tasks to accomplish.
Responsibilities:
  Maintaining product backlog items in order, regularly implementing updates, as necessary. Ensuring everything on the backlog provides as much transparency as possible.
  Defining a project’s goal, representing the needs of stakeholders a product owner is consistently working with to communicate progress or any new changes that might be introduced into the scope.
  Serving the scrum team by participating in scrum events and engaging with other team members in case backlog items aren’t completely understood.

## Slide 4: Developer
Professionals that work towards delivering high-value functional incrementations at the end of every sprint considered as what is defined to be “done” by the organization.
Responsibilities:
  Develop a plan for every sprint based on an agile estimation of time and resources required to complete a task on the product’s backlog that abides with the definition of done.
  To be open to their individual progress as much as possible during every daily stand-up meeting, highlighting their accomplishments, contribute required changes, and identify any blockers they may be facing.
  Continuously learn and improve on practicing a scrum-agile approach understanding its framework.
  Quickly adapt to potential changes, consistently work towards delivering functional high-quality work often, and develop effective test cases for every iteration.

## Slide 5: Agile Software Development Life Cycle Phases
1. Concept
  Product owner, stakeholders, development team, and future customers establish the intended vision for the project, defining its objective to accomplish where the features are listed on the product’s backlog. Everyone comes to an understand of everything that needs to be completed and why they’re being developed in the first place.
  2. Inception
  A planning period where the team analyzes the project’s requirements and develops a plan that will execute an iterative approach into development that will satisfy stakeholder and customer requirements. Also allocating the number of estimated resources that are necessary to complete each task.
  3. Iteration
  Cross-functional teams deliver functional high-quality features that are most prioritized within a project’s backlog at the end of every iteration. In each iteration, the teams develop and test features before full integration. Stakeholders may implement a feedback loop to go over any changes or corrections that may be required during development.

## Slide 6: Agile Software Development Life Cycle Phases
4. Testing
  A test-drive development approach is consistently exercised in an agile SDLC, encouraging either automated or manual test where testers involving any team members work closely with developers to create test cases following a project’s accepted criteria. Enabling frequent feedback to improve a product’s quality and functionality.
  5. Release
  Customers receive a functional incrementations of the software where every iterative feature is integrated, tested, and deployed for feedback or future updates. Iterations receive final testing to ensure user requirements are met and software functionality is successful.
  6. Maintenance
  Once the software has been fully deployed to customers, the development team maintains ongoing support to keep the application running while resolving any issues users may come across. Offering further assistance through resources that may include training, customer support, or software documentation.
  7. Retirement
  Software only enters a retirement phase whenever it is being replaced or becomes incompatible with the organization. Users are migrated to a new system, support for the existing system ceases, and developers carry out end-of-life activities.

## Slide 7: Waterfall Development Approach
The waterfall software development model is used in situations where project requirements are well known, goals are clearly defined, with stakeholders having a high level of confidence on the outcome. Every step is followed sequentially during the development cycle of a product until the final deliverable is complete.
If a waterfall approach was used:
Clients aren’t involved during development and only in the initial phase of a project’s requirements gathering. Therefore, no genuine feedback is given within the development stage of a project until after it has already been delivered. Potentially causing an undesired product that may not meet end-user expectations or keep up with other competitors.
Design specifications are further defined with a clearer objective during the design phase, creating a detailed document listing the software’s architecture, user interface, and other technical components. It serves as a great resource for the development team to understand each task without having to reach out to management.

## Slide 8: Waterfall Development Approach
Testing is only conducted at the end of a project’s development rather than within every iteration. Which could risk delaying a project’s submission until a working product is available, since the debugging phase may take longer than expected from problem corrections occurring only at the end of a project’s development cycle.
Since the waterfall model assumes that all customer requirements are clearly defined at the start of the project, any change requests are much more difficult to accommodate as development is sequential and going back to change a software design’s plan is unlikely to happen.

## Slide 9: Factors to Consider on an Agile or Waterfall Approach
Determining whether project requirements are unclear or evolving. There was an instance where travel destination focus for the SNHU travel project had to change along with the revision of test cases after a slideshow wireframe was introduce by the product owner.
Consider the project’s timeline and time constraints, since the SNHU travel project had to be delivered within a month, a quicker approach would be recommended to commence development as soon as possible to deliver a functional high-value product that meets the deadline(s).
Evaluate how much customer involvement will take place to accommodate frequent collaboration and involvement from the end-user. For instance, the product owner for the SNHU travel project was able to meet with customers that currently use the competitor’s booking systems for exclusive travel packages. Each customer gave their input on implementations they’d like to see on the site. This was only possible adopting an agile methodology which emphasizes a feedback loop provided by customer interaction within a project’s development process.
Assessing the need for the ability to respond to sudden changes in development where it’d be best to incorporate an iterative approach to allow sufficient flexibility for developers.
Elaborate on the amount of documentation that may be required that can benefit a backlog’s comprehensiveness, clearly defining a project’s goals and expectations.

## Slide 10: Resources
Handojo, K. (2023, July 17). Agile vs. waterfall methodology: Choosing the right approach for efficient project management. LinkedIn. https://www.linkedin.com/pulse/agile-vs-waterfall-methodology-choosing-right- project-kenrisen
Kumur, S. (Ed.). (2024, April 2). Waterfall Model - Software Engineering. GeeksforGeeks. https://www.geeksforgeeks.org/waterfall-model/
Lutkevich, B., & Lewis, S. (2022, November 14). What is the waterfall model? - definition and guide. Software Quality. https://www.techtarget.com/searchsoftwarequality/definition/waterfall-model
Software, R. (n.d.). The 7 phases of Agile Software Development Life Cycle: Agile SDLC explained: RST software. https://www.rst.software/blog/7-phases-of-agile-sdlc
West, D. (n.d.). A deep dive into scrum team roles. Atlassian. https://www.atlassian.com/agile/scrum/roles
Wrike (Ed.). (n.d.). The Agile Software Development Life Cycle: Wrike Agile Guide. Versatile & Robust Project Management Software. https://www.wrike.com/agile- guide/agile-development-life-cycle/